Pre-fillable from the 18 Deliverables Checklists

These templates are designed so the system can auto-generate a first draft (using brief text, CDM works type, discipline, compliance tags and SHTM/HTM references). The Project Manager then reviews, edits and owns the final version.

1. Core Project-Wide Templates (Used on almost every project)

| # | Template Name | Primary RIBA Stage(s) | Auto-filled Content | PM Still Owns |
| --- | --- | --- | --- | --- |
| 1 | Project Brief | Gate 0 / Gate 1 | Scope summary, outcomes, high-level clinical impact | Final wording & priorities |
| 2 | Project Execution Plan (PEP) | Gate 1 | Procurement strategy, high-level programme, roles | Detailed programme & team names |
| 3 | Initial Risk Register | Gate 1 | Standard risks (CDM, HAI, service continuity, asbestos, fire) + system-specific risks | Scoring, owners, mitigation actions |
| 4 | Pre-Construction Information (PCI) | Gate 4 | CDM works type, existing hazards, design hazards, site constraints | Site-specific details & residual risks |
| 5 | Designer’s Risk Assessment | Gate 2–4 | High-level design risks + residual risks by discipline | Final residual risk ratings |
| 6 | Stage Report / Gate Review Report | End of each Gate | Summary of deliverables completed, outstanding items, approvals | Recommendations & decisions |
| 7 | Pre-Contract Hold Point Pack | Gate 4 | Quotes summary, contingency, SBAR status, compliance tags | Formal recommendation to Board |

2. Safety Group / Compliance Submission Templates

| # | Template Name | Triggered by System | Auto-filled Content | PM Still Owns |
| --- | --- | --- | --- | --- |
| 8 | SBAR – Water Safety Group | Domestic Water, Boilers, Chilled Water, Steam | Situation, Background, Assessment (from checklist) + SHTM 04-01 refs | Recommendation & local context |
| 9 | SBAR – Ventilation / IPC | Ventilation, Ward Refurb | Infection control risks, HAI-SCRIBE stage, temporary strategy | Clinical impact statement |
| 10 | SBAR / Submission – Medical Gas Safety Group | Medical Gases | Continuity, Permit-to-Work, identity/quality risks | AP (MGPS) comments |
| 11 | Fire Strategy / Compartmentation Note | Any system affecting fire | Fire Officer tags, penetrations, means of escape | Site-specific fire strategy input |
| 12 | HAI-SCRIBE Stage Record | All clinical / high-risk systems | Stage 1–4 question set prompts + risk summary | Actual scores & mitigations |

3. Discipline / System-Specific Templates

| # | Template Name | Related Systems | Auto-filled Content |
| --- | --- | --- | --- |
| 13 | Scope of Works (Technical) | All 18 | Standard scope clauses + system-specific exclusions |
| 14 | Temporary Works / Continuity Strategy | Heating, Ventilation, Water, Medical Gas, Electrical | High-level principles only (no method statements) |
| 15 | Validation & Commissioning Requirements | Ventilation, Medical Gas, Water, Electrical, Lifts | SHTM-referenced test list |
| 16 | Permit-to-Work Requirements Summary | Medical Gas, Electrical, Hot Works, Work at Height | Mandatory permit types by activity |
| 17 | Asbestos / Hazardous Materials Note | Ward Refurb, any intrusive works | Standard risk wording + survey requirement |
| 18 | Soft Landings / Handover Checklist | All systems | O&M, training, residual risks, updated Written Schemes |

4. Visual Summary – Template Map by RIBA Gate

text

Gate 0  →  Project Brief + High-level Impact Assessment

Gate 1  →  PEP + Initial Risk Register + Early Engagement Log

Gate 2  →  Design Risk Assessment (high-level) + Outline Specs

Gate 3  →  Coordinated Design Summary + Temporary Strategy (principles)

Gate 4  →  PCI + Pre-Contract Hold Point Pack + SBAR(s) + Scope of Works

Gate 5  →  (Contractor-owned) Method Statements / RAMS – only after approval

Gate 6  →  Soft Landings / Handover Checklist + Final Safety Group Acceptance

Gate 7  →  Lessons Learned + Updated Written Schemes

Recommended Implementation Approach

- Master Data behind each of the 18 checklists already contains:

  - Brief text

  - CDM works type

  - Discipline

  - Compliance tags (WSG, VSG, MGSG, Fire Officer, AE, AP, etc.)

  - SHTM / HTM references

- When a Project Manager selects the system(s) and gate, the tool generates a draft document with merge fields already populated.

- The PM only has to:

  - Review and edit the draft

  - Add project-specific judgement

  - Assign owners and dates

  - Upload the final signed version as evidence